MSc Project Plan Template

Module Codes: COMP4026

Student Name: Wang Ziren

Student ID: 20795335

Course:  MSc Computer Science (Artificial Intelligence)

Supervisor: Jamie Twycross

1. Project Title

Acoustic Classification of Adult and Chick Storm-Petrel Calls Using BirdNET Embeddings

2. Project Overview

This project investigates whether BirdNET embeddings can provide sufficiently discriminative acoustic features to distinguish adult and chick Storm-Petrel calls. The project will use supervisor-provided audio and labels, including adult Storm-Petrel calls, chick Storm-Petrel calls, other bird samples, and background/noise samples. It evaluates whether BirdNET representations can support a supervised adult/chick classifier.

The research question is: can BirdNET embeddings distinguish adult and chick Storm-Petrel calls with reliable performance under realistic field-recording conditions? This matters because manual review of long ecological recordings is time-consuming, and an automatic classifier could support more efficient seabird monitoring and breeding activity analysis. If performance is limited, the project will still identify the limits of BirdNET embeddings for this within-species call-classification task.

3. Related Work

Computational bioacoustics increasingly uses machine learning to analyse large animal-sound datasets. Stowell (2022) reviews the growth of deep learning in this area and highlights challenges such as noise, imbalance and ecological complexity. Potamitis et al. (2014) show the value of automatic bird-sound detection in long field recordings, while Cole et al. (2022) demonstrate that BirdNET classifications from autonomous recording units can support ecological monitoring when properly evaluated.

However, BirdNET is mainly designed for species identification, not for separating adult and chick calls within the same Storm-Petrel category. Work on BirdNET confidence thresholds, such as Tseng et al. (2025), shows that BirdNET outputs need task-specific validation. This project therefore uses BirdNET embeddings as feature representations rather than relying on final species predictions. The biological motivation is supported by Sun et al. (2023), who show that seabird calls can contain detailed acoustic signatures, suggesting that fine-grained call classification is worth testing.

4. Methodology

The dataset will consist of supervisor-provided recordings and labels for adult Storm-Petrel calls, chick Storm-Petrel calls, other bird sounds and background/noise examples. All audio will be processed through one reproducible pipeline and converted into approximately 3-second, 48 kHz, mono WAV clips, so that differences between categories are not caused by inconsistent preprocessing.

BirdNET-Analyzer will be used to extract embeddings from the prepared clips. These embeddings will be treated as acoustic feature vectors for a supervised classifier trained to distinguish adult and chick Storm-Petrel calls. Other bird and background clips will be used as non-target checks or hard negatives to test whether the model confuses unrelated sounds with Storm-Petrel calls.

The data will be split into training, validation and test sets using an 8:1:1 split. To reduce data leakage, the split will be applied consistently through the same pipeline and, where possible, grouped by recording source or session. Performance will be evaluated using precision, recall, F1-score, AUPRC and AUROC, supported by a confusion matrix and error analysis of misclassified clips.

The project is feasible because labelled adult, chick, other bird and background samples are available. The main risks are subtle adult/chick acoustic differences, background noise, class imbalance and possible leakage between related clips. These will be addressed through consistent preprocessing, non-target examples, independent testing and error analysis.

5. Programme of Work

WP1 - Literature Review

Review computational bioacoustics, BirdNET, passive acoustic monitoring, seabird vocalisations and transfer learning.

Milestone M1: Literature review and final research question completed.

WP2 - Dataset Preparation

Organise supervisor-provided adult, chick, other bird and background labels; convert audio into standard 3-second WAV clips; create the train/validation/test split.

Milestone M2: Cleaned dataset and 8:1:1 split manifest completed.

WP3 - BirdNET Embedding Extraction

Extract BirdNET embeddings and check that all categories pass through the same preprocessing and feature pipeline.

Milestone M3: Embedding dataset and baseline pipeline checks completed.

WP4 - Adult/Chick Classification

Train and validate supervised classifiers to distinguish adult and chick Storm-Petrel calls using BirdNET embeddings.

Milestone M4: Adult/chick classifier and validation results completed. Dependency: WP2 and WP3.

WP5 - Evaluation and Error Analysis

Evaluate the selected model on the test set using precision, recall, F1-score, AUPRC and AUROC; inspect errors involving other birds and background noise.

Milestone M5: Test metrics, confusion matrix and error analysis completed.

WP6 - Dissertation Writing

Write the background, methodology, results, discussion and conclusion, then revise using supervisor feedback.

Milestone M6: Final dissertation submitted.

6. Project Timeline

Weeks 1-2: Confirm project scope with the supervisor, prepare the ethics documentation, begin the literature review, and inspect the supervisor-provided audio labels.

Weeks 3-4: Complete the project plan, prepare labelled audio clips, and create the 8:1:1 train/validation/test split.

Weeks 5-6: Extract BirdNET embeddings and verify the preprocessing pipeline.

Weeks 7-8: Train adult/chick Storm-Petrel classifiers and compare validation performance.

Weeks 9-10: Select the final model and test robustness against other bird/background samples.

Week 11: Complete final metrics, confusion matrix and error analysis.

Weeks 12-13: Draft the dissertation, including background, methodology, results and discussion.

Week 14: Revise the dissertation, check citations, submit the final version, and prepare for the presentation.

Word Count: __797__

References

Cole, J. S., Michel, N. L., Emerson, S. A., & Siegel, R. B. (2022). Automated bird sound classifications of long-duration recordings produce occupancy model outputs similar to manually annotated data. Ornithological Applications, 124, duac003.

Potamitis, I., Ntalampiras, S., Jahn, O., & Riede, K. (2014). Automatic bird sound detection in long real-field recordings: Applications and tools. Applied Acoustics, 80, 1-9.

Stowell, D. (2022). Computational bioacoustics with deep learning: a review and roadmap. PeerJ, 10, e13152.

Sun, M., et al. (2023). Calls of Manx shearwater Puffinus puffinus contain individual signatures. Journal of Avian Biology, e03170.

Tseng, S., Hodder, D. P., & Otter, K. A. (2025). Setting BirdNET confidence thresholds: species-specific vs. universal approaches. Journal of Ornithology.